## Slide 1: UWM Web Accessibility Project status and next actions
October 17, 2018

## Slide 2: Purpose & scope
Support web accessibility for publicly accessible web content for UWM
Implementation planning, execution
Ongoing operations planning, execution

## Slide 3: Context
Large web footprint
Significant distributed creation, management, funding
Primarily managed by staff who aren’t web specialists
Reluctance to remove material no longer valuable to visitors

## Slide 4: Context
UWM.edu WordPress
  Schools/colleges, admin units
  398 sites
  50,000 pages
  27,000 documents (PDFs, etc.)
  921 authors

## Slide 5: Context
CampusPress WordPress
  Professional pages, centers, labs, institutes, etc.
  619 sites
  Unknown number of pages, documents
  973 authors

## Slide 6: Context
Custom web applications (web.uwm.edu)
  Rolling out to replace ColdFusion (www4.uwm.edu)
  Currently in use by six campus units
  Projected: 60 to 100 web applications

## Slide 7: Context
External/cloud services
  In wide use by many organizational units
  No central catalog of external services, sites

## Slide 8: Context
Ad hoc web content hosting
  Sometimes under desks
  Sometimes compromised by hackers
  Often unsupported or undersupported
  New search test crawl: 500,000 unique URLS

## Slide 9: Scope
All theoretical web content | UWM.edu WordPress pages | UWM.edu WordPress pages, docs | 
500,000.00 | 50,000.00 | 77,000.00 | Number of URLs
5.00 | 5.00 | 5.00 | 5 minutes per page
2,500,000.00 | 250,000.00 | 385,000.00 | Total minutes
60.00 | 60.00 | 60.00 | Minutes per hour
41,666.67 | 4,166.67 | 6,416.67 | Total hours
1,400.00 | 1,400.00 | 1,400.00 | Person hours per year
29.76 | 2.98 | 4.58 | Total person years

## Slide 10: Status & next actions
Campus core team
Awareness (orientation, outreach)
Assessment (current state)
Training model (automated)
Scanning services
Implementation plan, operations plan

## Slide 11: Questions & feedback?